# [project] Resource Table

| Deliverable |  | Resource name | Amount of resource required in (hours) or (number of items) | Cost (NZD) |
| --- | --- | --- | --- | --- |
| Tasks | Description |  |  |  |
| Every Iteration | Developers working on planning, documentation, and building the website | Team Members (Developers) | 60 hours | $50/hr = $3000 |
| Every Iteration | Oversees progress, assigns tasks, ensures deadlines are met | Project Manager (role within team) | 20 hours | $60/hr = $1200 |
| Every Iteration | Required for development, meetings, and documentation | Computers/Laptops | 3 devices | $1500 each = $4500 |
| Every Iteration | Used for version control and collaboration | GitHub | 1 platform | $0 |
| Every Iteration | Code editor for website development | Visual Studio Code | 3 installs | $0 |
| Every Iteration | Used for team communication and meetings | Discord | 1 platform | $0 |
| Every Iteration | Used for reports and Gantt chart creation | Microsoft Office (Word/Excel) | 1 license | $150 |
| Every Iteration | Required for online tools, GitHub, and research | Internet Access | 60 hours | $2/hr = $120 |
| 1.0 | Initial planning and task allocation meeting | Team Meeting Time | 4 hours | $220 |
| 1.1 | Used to identify and document stakeholders | Stakeholder Register Tool | 2 hours | $100 |
| 1.2 | Creating user personas to guide website design | Persona Development | 3 hours | $150 |
| 1.3 | Creating and organising project repository | GitHub Repository Setup | 2 hours | $100 |
| 2.0 | Review progress and plan next steps | Team Meeting Time | 4 hours | $220 |
| 2.1 | Creating timeline of tasks and deadlines | Gantt Chart (Excel) | 3 hours | $150 |
| 2.2 | Assigning and tracking tasks visually | GitHub Project Board | 2 hours | $100 |
| 2.3 | Creating the resource requirement list | Resource Planning | 2 hours | $100 |
| 3.0 |  |  |  |  |
| 3.1 |  |  |  |  |
| 3.2 |  |  |  |  |
| 3.3 |  |  |  |  |
| Total |  |  |  | $9,990 NZD |